PROJECT RETROSPECTIVE

Dengue CDSS Development: Reflections, Lessons Learned, and Path Forward

1. Project Overview and Objectives

The Dengue Clinical Decision Support System (CDSS) project was conceived with an ambitious yet focused objective: develop an AI-powered tool that could provide real-time severe dengue risk assessment and platelet trajectory forecasting with sufficient accuracy and interpretability to be trusted by front-line clinicians. This retrospective analyzes the development journey from initial conception through deployment-ready prototype, examining what worked well, challenges encountered, and critical lessons learned for future clinical AI development.

The project spanned approximately 6 months and encompassed data acquisition, preprocessing, model development, clinical rule engine design, user interface implementation, and comprehensive validation. The final system achieved performance metrics exceeding initial targets (99.6% accuracy vs. 95% target, R²=0.9945 vs. 0.90 target) while maintaining the critical requirement of zero false negatives for patient safety.

2. Successes and Achievements

2.1 Exceptional Model Performance

The most significant success was achieving 99.6% classification accuracy with zero false negatives—a critical safety requirement for a clinical decision support tool. Several factors contributed to this outcome:

Domain-Informed Feature Engineering: The monsoon-weighted seasonal risk score proved highly predictive. Post-hoc SHAP analysis revealed it ranked in the top 5 features for 68% of patients during peak transmission months. This validates the importance of incorporating epidemiological domain knowledge rather than relying solely on individual patient variables.

Balanced Dataset Curation: The dataset's 46.4% high-risk / 53.6% low-risk distribution prevented class imbalance issues that plague many medical AI applications. This was achieved through purposive sampling during the data collection phase rather than post-hoc resampling techniques.

Algorithm Selection Wisdom: The decision to use Random Forest over more complex deep learning architectures proved correct. Random forests provided comparable accuracy to neural networks tested during prototyping (gradient boosting: 98.9%, XGBoost: 99.1%, shallow neural net: 98.7%) while offering superior interpretability and faster training/inference.

2.2 Hybrid AI Architecture Innovation

The integration of the clinical rule engine with ML predictions emerged as a key innovation. Initially, the project planned to rely solely on the Random Forest classifier. However, during early validation, clinicians noted that the model occasionally misclassified patients with clear oliguria (<0.5 mL/kg/hr) as low risk when other parameters were normal.

This observation led to the hybrid architecture where urine output—a physiological marker highly correlated with hemodynamic compensation—adjusts the ML prediction. The result was a 4.2% improvement in sensitivity for detecting early shock states (92.3% → 96.5%) without compromising overall accuracy. This demonstrates the value of combining data-driven and knowledge-driven AI paradigms.

2.3 SHAP Integration for Clinical Trust

SHAP-based explainability was initially viewed as a 'nice-to-have' feature but proved essential for clinical acceptance. During informal user testing with 12 emergency physicians, 10/12 (83%) reported that the feature importance charts increased their trust in predictions. Qualitative feedback highlighted two key benefits:

Validation Mechanism: Clinicians could verify whether the model was weighting features appropriately (e.g., 'Yes, this makes sense—the platelet count of 40,000 is driving the high-risk prediction')

Educational Value: Junior residents used the SHAP charts to learn which combinations of findings predict severe dengue, effectively turning the AI into a teaching tool

2.4 User-Centered Design Success

The Streamlit-based interface received positive feedback for its intuitive design and zero-learning-curve usability. Key design decisions that worked well:

Progressive Disclosure: Hiding optional features (body metrics, urine tracking) behind toggles reduced initial cognitive load. Clinicians appreciated being able to 'graduate' to advanced features as they became comfortable with the core functionality.

Real-Time Calculations: The instant urine rate calculation (updating live as clinicians typed volume, time, and weight) was highlighted as particularly useful by 11/12 testers. This eliminated the need for manual calculator use or mental arithmetic during busy shifts.

Longitudinal Visualization: The clinical vitals matrix table enabled rapid temporal pattern recognition. Clinicians noted this was superior to flipping through paper charts or scrolling through EHR time-series views.

3. Challenges and Problem-Solving Strategies

3.1 Data Quality and Missing Values

Challenge: The raw dataset contained 18% missing values for hematocrit, 12% for RBC count, and 23% for specific WHO warning signs. Simply dropping incomplete records would have reduced the dataset to n=1,247, limiting statistical power.

Solution: Implemented a multi-tiered imputation strategy:

Median imputation for continuous lab values (platelets, Hb, RBC, Hct) to preserve distributional properties

Mode imputation for categorical variables (sex, symptoms)

Conservative 'absent' assumption for WHO warning signs when documentation was unclear (reduces false positive rate)

Lesson Learned: Early engagement with clinical data sources is critical. Retrospectively, working with hospital IT to standardize data collection forms would have reduced missing values at the source. Future projects should invest in data quality infrastructure before large-scale collection.

3.2 Platelet Trajectory Non-Linearity

Challenge: Initial linear regression models for platelet forecasting showed poor performance (R²=0.72) when trained on the full temporal range (0-14 days post-fever onset). Platelets exhibit non-linear kinetics: slow decline in febrile phase (days 1-3), rapid drop in critical phase (days 4-6), then recovery (days 7-10).

Solution: Restricted the forecasting model to short-term predictions (24 hours) where linear approximation holds (validated against literature on dengue kinetics). This increased R² from 0.72 to 0.9945. Additionally, implemented velocity-based interpretation (platelets/day) rather than absolute forecasts to account for phase-specific behavior.

Lesson Learned: Domain knowledge trumps algorithmic complexity. Rather than deploying complex non-linear models (polynomial regression, LSTM), constraining the problem to a regime where simple linear models suffice proved more effective. This reinforced the importance of clinical collaboration in problem formulation.

3.3 Urine Output Integration Complexity

Challenge: Urine output measurement frequency varied widely across the dataset (q1h to q8h), making it difficult to standardize as a model feature. Additionally, urine output was not recorded for 64% of patients (primarily outpatients and early admissions).

Solution: Implemented urine tracking as an optional real-time enhancement rather than a required model input. The clinical rule engine applies urine-based risk adjustments only when explicitly tracked by the clinician. This preserved model performance on historical data (where urine was absent) while enabling enhanced predictions when available.

Lesson Learned: Clinical AI systems must be robust to missing data in production environments. The 'optional enhancement' pattern—where additional biomarkers improve predictions when available but don't break the system when absent—proved highly effective and should be standard practice for clinical AI.

3.4 Streamlit UI State Management

Challenge: Early prototypes exhibited frustrating bugs where toggling urine tracking would clear unrelated form fields, or switching between reports would lose unsaved data. This stemmed from improper use of Streamlit's session_state for managing multi-report data structures.

Solution: Redesigned the state architecture to use nested dictionaries (st.session_state.reports['A'], reports['B'], etc.) with explicit save buttons to prevent accidental data loss. Implemented auto-fill intelligence to copy previous report values to new reports, reducing redundant entry.

Lesson Learned: Streamlit's reactive programming model requires careful state design for complex applications. The initial 'move fast and break things' prototyping approach led to technical debt that consumed 2 weeks of debugging. Future projects should invest in state architecture planning upfront.

4. Key Technical Decisions and Rationale

4.1 Streamlit vs. React/Flask

Decision: Use Streamlit for the frontend rather than traditional web frameworks (React + Flask/FastAPI).

Rationale:

Development Velocity: Streamlit enabled rapid prototyping (initial functional prototype in 3 days vs. estimated 2 weeks for React)

Python Integration: Seamless integration with scikit-learn and SHAP without API serialization overhead

Deployment Simplicity: Single-command deployment (streamlit run app.py) vs. separate frontend/backend deployments

Trade-offs:

Customization Limitations: Streamlit's opinionated design constrained advanced UI features (e.g., drag-and-drop file upload, complex animations)

Performance Ceiling: Page re-renders on every interaction (mitigated with @st.cache_resource but still slower than React's virtual DOM)

Mobile Experience: Streamlit's responsive design is functional but not optimal for tablets/phones

Retrospective Assessment: Correct choice for a research prototype. For production deployment at scale (>1000 concurrent users), would migrate to React + FastAPI for performance and mobile UX.

4.2 Random Forest vs. Gradient Boosting

Decision: Use Random Forest instead of gradient boosting (XGBoost, LightGBM) for the classifier.

Rationale:

Performance Parity: Random Forest achieved 99.6% vs. XGBoost 99.1%—difference not clinically significant

SHAP Efficiency: TreeExplainer runs in linear time for Random Forest vs. quadratic for gradient boosting

Hyperparameter Simplicity: Random Forest has fewer tuning parameters (n_estimators, max_depth) vs. XGBoost's 20+ parameters

Training Stability: Random Forest showed lower variance across cross-validation folds (±0.3% vs. ±1.2% for XGBoost)

Retrospective Assessment: Correct choice. The marginal accuracy gains from gradient boosting didn't justify the added complexity and SHAP computational cost.

4.3 Ephemeral vs. Database Storage

Decision: Use ephemeral session_state storage instead of persistent database (PostgreSQL, MongoDB).

Rationale:

HIPAA Compliance: Zero-persistence architecture eliminates need for database encryption, audit logging, and data retention policies

Development Speed: No database schema design, migrations, or ORM configuration required

Deployment Simplicity: Single-container deployment vs. separate database infrastructure

Trade-offs:

No Data Continuity: Patients cannot resume sessions across devices or after browser crashes

No Longitudinal Analysis: Cannot track patients across multiple admissions or build population-level dashboards

No Model Retraining: Cannot automatically retrain models with new patient data

Retrospective Assessment: Correct for initial deployment in privacy-sensitive contexts. For mature deployments with IRB approval and data use agreements, would add optional database layer for longitudinal analysis and continuous learning.

5. Key Lessons for Future Clinical AI Projects

5.1 Clinical Collaboration is Non-Negotiable

The most valuable insights came from weekly meetings with three emergency physicians and two infectious disease specialists. Their input shaped:

Feature Selection: Clinicians suggested the seasonal risk score based on observed epidemic patterns

Threshold Definitions: MAP <65, Shock Index >0.9, urine <0.5 mL/kg/hr came from clinical guidelines

UI Design: The 'Clear Current' vs 'Clear All' distinction emerged from watching clinicians accidentally delete data

Alert Thresholds: Initial risk categories (Low <0.3, Medium 0.3-0.7, High >0.7) were revised to binary (Low <0.5, High ≥0.5) based on clinician feedback that three categories created decision paralysis

Takeaway: Build clinical AI *with* clinicians, not *for* them. Allocate 30% of project time to domain expert engagement.

5.2 Interpretability Sells

The project initially treated SHAP as optional 'explainability theater' to satisfy regulatory requirements. However, it became the feature clinicians most frequently referenced during testing. Quotes from user feedback:

"I trust this more than our current early warning score because I can see *why* it's flagging this patient" - ED Attending, 8 years experience

"The SHAP chart taught me that high hematocrit + low platelets is more predictive than I realized" - Resident PGY-2

Takeaway: Invest in interpretability even when not strictly required. It's the difference between an AI tool clinicians use grudgingly (due to policy mandates) vs. one they actively want to use.

5.3 Perfect is the Enemy of Deployed

The project timeline originally included 6 weeks for 'polish': advanced visualizations, multi-language support, custom PDF templates, etc. However, user testing revealed the minimum viable product (core risk prediction + basic visualization) already met 90% of clinical needs.

Reallocating those 6 weeks to external validation and documentation proved far more valuable than aesthetic improvements. This enabled submission to a clinical journal and pilot deployment discussions with two hospitals.

Takeaway: In clinical AI, 'good enough to deploy safely' > 'perfect but never deployed'. Prioritize validation and real-world testing over feature creep.

5.4 Zero False Negatives is Worth the Cost

Achieving zero false negatives (100% sensitivity) required accepting 2 false positives (99.2% specificity). Some stakeholders questioned whether 2 unnecessary ICU admissions per 491 patients was acceptable.

However, clinicians unanimously agreed: "One missed severe dengue death is worse than 100 false ICU admissions." The epidemiology supports this—severe dengue mortality is 10-20% untreated vs. <1% with ICU care, while inappropriate ICU admission for stable dengue is low-risk (some unnecessary monitoring, minimal iatrogenic harm).

Takeaway: Clinical AI decision thresholds should be set based on asymmetric risk profiles, not symmetric accuracy metrics. In high-stakes medical decisions, erring toward false positives (when consequences are mild) to eliminate false negatives (when consequences are fatal) is ethically and clinically sound.

6. Roadmap for Future Development

External Validation: Multi-site validation study across 3 hospitals in different countries (Philippines, Thailand, India) to assess geographic generalizability and serotype-specific performance

Mobile Optimization: Develop native iOS/Android apps with offline mode for rural clinics with intermittent connectivity

Model Monitoring Dashboard: Build administrative interface to track model performance drift, prediction distributions, and user engagement metrics

Prospective RCT: Randomized controlled trial comparing CDSS-guided care vs. standard care with primary endpoint of ICU admission rate and secondary endpoint of mortality (target n=1,000 patients, 80% power to detect 30% reduction in ICU admissions)

EHR Integration: HL7 FHIR API development for bidirectional integration with hospital information systems (auto-import of lab values, export of risk scores to EHR flow sheets)

Extended Biomarkers: Incorporate NS1 antigen, IgM/IgG timing, AST/ALT, albumin, and point-of-care ultrasound findings for plasma leakage quantification

Phase-Specific Models: Develop separate models for febrile phase (days 1-3), critical phase (days 4-6), and recovery phase (days 7-10) to capture non-linear platelet kinetics

Federated Learning: Enable hospitals to collaboratively retrain models without sharing patient data, using federated learning frameworks (PySyft, TensorFlow Federated)

Regulatory Approval: Pursue FDA 510(k) clearance as Class II medical device (Software as a Medical Device - SaMD) for clinical decision support

Open Source Release: Release codebase under Apache 2.0 license with de-identified training data to accelerate global dengue AI research

7. Closing Reflections

This project reinforced a fundamental truth about clinical AI: technical excellence is necessary but insufficient. The Dengue CDSS succeeded not because it achieved 99.6% accuracy (though that matters), but because it was built *with* clinicians, designed *for* their workflows, and explained *its reasoning* in ways they could validate.

The most rewarding moment came during a user testing session when an ED attending said: "This actually makes me think differently about dengue risk—I'm paying more attention to hematocrit trends now." That's the true impact: not replacing clinical judgment, but augmenting and educating it.

The path from prototype to deployed clinical tool remains long. Regulatory approval, prospective validation, and real-world implementation will surface challenges not encountered in research settings. But the foundational work—a performant, interpretable, privacy-preserving AI system trusted by the clinicians who tested it—provides a solid launchpad for that journey.

For researchers embarking on similar clinical AI projects, my advice is simple: Talk to your end users early and often. Build interpretability from day one, not as an afterthought. Optimize for safety (zero false negatives) over symmetric accuracy. And remember that 'good enough to save lives today' beats 'perfect but deployed never.'